**Project: CDR Creation**

| **Date** | **Completed** | **In progress** | **Assigned** |
| --- | --- | --- | --- |
| 16/10/23 | **1)** Implemented login using authentication  **2)** Created forms which take data from admin and create CDRs for messages and calls  **3)** Created .csv files from the CDR objects which are stored in database | **1) Implementing tasks of User story-1**  Improving the location services in input form | **User story -1:**  Improve the location service in user form  **User story - 2:**  Make CDR objects from a .csv file and store in database  **User story - 3:**  Adding search filters  **To - Do list:**   1. Tests 2. Validating user input in front end |
| 30/10/23 (due date) |  |  | **CDR Creation**  **1)** Login and Authentication  **2)** Creation of CDR objects |